Here is the High-Level Architecture and Roadmap

### 1. The High-Level Architecture

We will use a 3-Tier Architecture: Frontend (Client), Backend (API), and Database.

The Workflow:

- User interacts with the Frontend (React/Next.js).

- Frontend sends JSON requests to the Backend API (Python FastAPI/Django).

- Backend queries the Database (PostgreSQL) for the tutorial content.

- Backend serves the content + renders mathematical formulas/code blocks.

### 2. The Recommended Tech Stack (Python-Centric)

Since your expertise is Python/AI, we should keep the backend in Python so you can easily integrate your own ML models later (e.g., "Click here to run this Linear Regression model").

| Component | Technology | Why? |
| --- | --- | --- |
| Frontend | Next.js (React) | Best for SEO (Google ranking). It renders pages fast, which is crucial for an educational site like GFG. |
| Backend | Django | Django is modern, high-performance, and asynchronous. It's perfect for serving ML models and JSON data. |
| Database | PostgreSQL | The industry standard for relational data (Users, Articles, Comments, Categories). |
| Content | Markdown / MDX | Store articles as Markdown text in the DB. Do not store raw HTML. It's safer and easier to edit. |
| Auth | JWT (JSON Web Tokens) | Secure, stateless login for users. |
| DevOps | Docker & Nginx | Containerize the app so it runs the same on your laptop and the server. |

### 3. The Development Roadmap

Here is how we break "RishiRobotics" into 4 manageable phases.

#### Phase 1: The Backbone (Backend & DB)

- Goal: create an API that can save and retrieve an article.

- Tasks:

  - Set up PostgreSQL database.

  - Initialize FastAPI project.

  - Create Database Models:

    - User (id, username, password_hash)

    - Article (id, title, content_markdown, category_id, author_id)

    - Category (id, name, parent_id)

  - Create API Endpoints:

    - GET /articles/{id} (Fetch a tutorial)

    - POST /articles (Create a tutorial - Admin only)

#### Phase 2: The Face (Frontend & Rendering)

- Goal: Display the content beautifully with Math & Code.

- Tasks:

  - Initialize Next.js project.

  - Build the layout (Sidebar, Header, Content Area) using Tailwind CSS.

  - Implement React-Markdown to convert the text from the API into HTML.

  - Integrate Prism.js (for Python code highlighting) and MathJax/KaTeX (for your Deep Learning formulas) into the React components.

#### Phase 3: User Features (Auth & Interactivity)

- Goal: Let users sign up and track progress.

- Tasks:

  - Implement Login/Signup using JWT.

  - Add a "Mark as Complete" button for tutorials.

  - Create a "Dashboard" where users can see which Python/ML topics they have finished.

#### Phase 4: The Advanced Features

- Goal: Add the features that make this special.

- Tasks:

  - Search Engine: Implement a search bar that queries the database (or use ElasticSearch).

  - Comments Section: Allow users to discuss doubts under the articles.

  - Deployment: Buy the domain rishirobotics.com, set up an AWS EC2 instance (or DigitalOcean), and deploy using Docker Compose.